## Slide 1
Agile Methodology
A practical guide to iterative software delivery
45-Minute Training Session
Notes: Welcome everyone. Today we'll cover Agile methodology — its values, principles, popular frameworks like Scrum and Kanban, and practical takeaways. ~45 minutes total.

## Slide 2
Session agenda
45 minutes
The problem with waterfall
5 min
Agile values & principles
8 min
Agile vs waterfall comparison
5 min
Scrum framework deep dive
12 min
User stories & estimation
5 min
Kanban & metrics
5 min
Q&A and wrap-up
5 min
Notes: Walk through the agenda so attendees know the structure. Mention there will be time for Q&A at the end.

## Slide 3
The problem with waterfall
Sequential phases leave no room for change
Requirements
Design
Implementation
Testing
Deployment
✗ Customer sees the product only at the very end
✗ Change requests are expensive and disruptive
✗ Testing happens late — bugs found too late to fix cheaply
✗ High risk of delivering something nobody wanted
Notes: Explain the waterfall staircase: each phase completes fully before the next begins. Emphasize the cost-of-change curve — changes found late are 10-100× more expensive. This is the problem Agile was created to solve.

## Slide 4
What is Agile?
Agile is a mindset and set of practices for software development that embraces change, delivers value incrementally, and puts people and collaboration at the centre of every decision.
Iterative
Work in short cycles
Incremental
Deliver value each sprint
Collaborative
Tight team + customer loop
Notes: Agile is NOT a single methodology — it's an umbrella term. The Agile Manifesto (2001) was signed by 17 software practitioners. Highlight the three pillars: iterative, incremental, collaborative.

## Slide 5
The Agile Manifesto
Four values that changed software development (2001)
Individuals & interactions
over
Processes & tools
Working software
over
Comprehensive documentation
Customer collaboration
over
Contract negotiation
Responding to change
over
Following a plan
While there is value in the items on the right, we value the items on the left more.
Notes: Read each value pair aloud. Stress the word 'over' — it doesn't mean the right side has zero value. Ask the audience: which of these four resonates most with your current project?

## Slide 6
12 Agile Principles
Grouped into four themes
Deliver value
1 Highest priority: satisfy the customer through early, continuous delivery
2 Deliver working software frequently (weeks, not months)
3 Working software is the primary measure of progress
Embrace change
4 Welcome changing requirements, even late in development
5 Continuous attention to technical excellence and good design
6 Simplicity — maximise the amount of work not done
People first
7 Build projects around motivated individuals; trust them
8 Face-to-face conversation is the most effective communication
9 The best work emerges from self-organising teams
Reflect & improve
10 Business people and developers work together daily
11 Sustainable development — maintain a constant pace
12 Regularly reflect on how to become more effective
Notes: Don't read all 12 aloud — summarise each group theme. Key callout: principle #12 (reflect and adjust) is the engine that drives Agile improvement.

## Slide 7
Agile vs waterfall
Aspect
Waterfall
Agile
Approach
Sequential phases
Iterative sprints
Requirements
Fixed upfront
Evolving, flexible
Delivery
One release at the end
Frequent increments
Testing
After implementation
Continuous, every sprint
Customer
Involved at start & end
Involved throughout
Change
Expensive, resisted
Expected, welcomed
Risk
Discovered late
Surfaced early
Documentation
Heavy, upfront
Lean, just enough
Notes: Walk through 3-4 key rows rather than all 8. Highlight: 'Change' row shows the fundamental mindset shift. Ask: where does your current project sit on this spectrum?

## Slide 8
Popular Agile frameworks
Agile is the mindset — these are the methods
Scrum
Sprint-based, roles, ceremonies. Most widely adopted.
58%
Kanban
Flow-based, WIP limits, visual board. Great for ops/support.
7%
XP
Pair programming, TDD, continuous integration. Engineering focus.
1%
SAFe
Scaled Agile Framework. For large enterprises with multiple teams.
~30%
Adoption percentages from the State of Agile report (approximate)
Notes: Scrum is by far the most popular. We'll deep-dive into Scrum next, then cover Kanban briefly. SAFe is for scaling across many teams — mention it but don't go deep today.

## Slide 9
Scrum framework
The most widely adopted Agile framework
Transparency
Everyone sees the same
backlog, board, and burndown
Inspection
Review progress at every
sprint ceremony
Adaptation
Adjust plans based on
what you learn
Notes: Scrum is built on three pillars from empirical process control theory. Transparency = shared understanding. Inspection = check frequently. Adaptation = change course based on evidence.

## Slide 10
Scrum roles
Three accountabilities, no hierarchy
Product Owner
▸ Owns the product backlog and prioritises items
▸ Represents the customer / stakeholder voice
▸ Decides what gets built and in what order
▸ Accepts or rejects sprint deliverables
Scrum Master
▸ Facilitates Scrum events and removes blockers
▸ Coaches the team on Agile practices
▸ Shields the team from external distractions
▸ Promotes continuous improvement
Development Team
▸ Cross-functional (dev, QA, design, etc.)
▸ Self-organising — decides how to do the work
▸ Collectively accountable for the sprint goal
▸ Ideally 3-9 members
Notes: PO = the 'what', SM = the 'how (process)', Dev Team = the 'how (execution)'. Common mistake: treating the SM as a project manager. The SM is a servant-leader, not a boss.

## Slide 11
Scrum events
Five time-boxed ceremonies that structure each sprint
1
Sprint
1-4 weeks
The container for all work. Fixed-length iteration producing a potentially shippable increment.
2
Sprint Planning
2-4 hrs
Team selects backlog items for the sprint and creates a plan to deliver them. Defines the sprint goal.
3
Daily Standup
15 min
Quick sync: what did I do yesterday? What will I do today? Any blockers? Same time, same place.
4
Sprint Review
1-2 hrs
Demo the increment to stakeholders. Collect feedback. Update the backlog based on what was learned.
5
Retrospective
1-1.5 hrs
Team reflects: what went well? What didn't? What will we improve next sprint?
Notes: Walk through each event. Stress that all events are TIME-BOXED — they have a max duration, never longer. The retrospective is often the most valuable: without it, the team never improves.

## Slide 12
The sprint cycle
A typical 2-week sprint from planning to retrospective
Product
Backlog
→
Sprint
Planning
→
Sprint
Backlog
→
Daily Work
+ Standups
→
Sprint
Review
→
Retro-
spective
▼
Potentially Shippable Increment
Feedback → next sprint
✓ Each sprint produces working, tested software — not just documents
✓ The product backlog is continuously refined between sprints
✓ Feedback from the review directly shapes the next sprint's priorities
Notes: Trace the flow left to right. Emphasize that the output is a WORKING increment, not just progress. The retro feeds back into how the team works; the review feedback feeds back into WHAT the team builds next.

## Slide 13
User stories & estimation
User story template
As a <role>,
I want <feature>,
so that <benefit>.
Example
As a returning customer, I want to see my order history, so that I can quickly reorder items I've bought before.
Good user stories follow INVEST
I
Independent
No dependencies on other stories
N
Negotiable
Details can be discussed
V
Valuable
Delivers value to the user
E
Estimable
Team can size the effort
S
Small
Fits within a single sprint
T
Testable
Clear acceptance criteria
Notes: Read the template aloud. Show the example. Walk through INVEST — if a story violates any of these, it needs splitting or rework. Mention story points briefly: relative sizing (1, 2, 3, 5, 8, 13) not hours.

## Slide 14
Kanban at a glance
Flow-based Agile without fixed sprints
Backlog
Story A
Story B
Story C
To Do
WIP: 3
Story D
Story E
In Progress
WIP: 2
Story F
Story G
Review
WIP: 2
Story H
Done
Story I
Story J
Core Kanban practices
1. Visualise the workflow on a shared board
2. Limit work in progress (WIP) to reduce bottlenecks
3. Manage flow, measure cycle time and lead time
4. Make policies explicit (definition of done, WIP limits)
Notes: Kanban = 'visual signal' in Japanese. The board IS the method. WIP limits are the key differentiator: they force the team to finish before starting. Kanban is great for support teams, ops, or anything with unpredictable inflow.

## Slide 15
Key Agile metrics
What to measure, and what NOT to measure
Velocity
Story points completed per sprint
Forecasting, not performance judging
Burndown
Remaining work vs time in the sprint
Early warning if sprint goal is at risk
Cycle Time
Time from 'In Progress' to 'Done'
Spot bottlenecks; lower = faster delivery
Lead Time
Time from backlog entry to delivery
Full customer wait time, end to end
⚠ Anti-pattern: Never use velocity to compare teams or pressure individuals. It's a planning tool, not a performance metric.
Notes: Velocity: sum of story points Done in a sprint. Emphasise it's for the team's OWN planning. Burndown: updated daily. Cycle time: key Kanban metric. Warn against weaponising metrics.

## Slide 16
Benefits & challenges
Benefits
✓ Faster time to market with incremental delivery
✓ Higher customer satisfaction through continuous feedback
✓ Better quality via continuous testing and integration
✓ Reduced risk — problems surface in weeks, not months
✓ Improved team morale and ownership
✓ Greater adaptability to market changes
Challenges
! Requires cultural shift — not just new tools
! Scope creep if backlog isn't managed well
! Hard to estimate total project cost upfront
! Needs engaged product owner and stakeholders
! Can feel chaotic without disciplined ceremonies
! Scaling across many teams adds complexity
Notes: Be honest about both sides. Agile isn't a silver bullet. The biggest challenge is cultural: Agile won't help if leadership still demands fixed scope, fixed timeline, AND fixed budget.

## Slide 17
Key takeaways
Agile is a mindset first, a methodology second
Deliver working software frequently — get feedback early
Embrace change as a competitive advantage
Self-organising teams with clear roles outperform hierarchies
Measure to learn, not to punish — inspect and adapt
Start small, inspect, adapt, repeat.
Notes: Wrap up by reading each takeaway. Reinforce: you don't need to adopt everything on day one. Pick one practice (standups, retrospectives, user stories) and build from there.

## Slide 18
Questions & Discussion
Thank you for your time!
Notes: Open the floor to questions. If time allows, ask the audience: what's one Agile practice you'd like to try on your current project?