## Slide 1
BEGINNER'S GUIDE • IT INDUSTRY FUNDAMENTALS
The Software Development
Life Cycle (SDLC)
How great software goes from an idea to the apps we use every day
Notes: Welcome everyone. Today we'll learn how software is actually built in the IT industry — not the coding itself, but the journey: the Software Development Life Cycle. By the end, you'll know the 7 phases, the popular SDLC models like Waterfall and Agile, and who does what on a software team.

## Slide 2
THE BIG PICTURE
What is the SDLC?
The Software Development Life Cycle is a step-by-step process that teams follow to plan, build, test, and maintain software.
It answers three simple questions:
What do we want to build?
How will we build it well?
How do we keep it working after launch?
Think of it like building a house
You don't start by laying bricks. First you plan the budget, draw blueprints, then construct, inspect, and finally move in — and keep repairing over the years.
Software works the same way: skipping steps leads to shaky results.
Notes: Define SDLC simply: a repeatable recipe for building software. Use the house analogy — nobody builds a house without a plan and blueprints. Emphasize that SDLC is about reducing chaos and surprises.

## Slide 3
WHY IT EXISTS
Why does the IT industry follow the SDLC?
Without a process, projects run late, cost more, and ship bugs. The SDLC keeps everyone aligned.
Higher quality
Testing and reviews are built into every stage, so bugs are caught early — not by your users.
Lower cost
Fixing a mistake in planning is far cheaper than fixing it after the product has launched.
Predictable timelines
Clear phases and deliverables make it possible to estimate deadlines and track progress.
Better teamwork
Everyone — clients, managers, developers, testers — shares one common plan and vocabulary.
Notes: Ask the class: what happens when you cook without a recipe for 100 guests? Connect each card to a story — e.g., a bug found in requirements costs almost nothing; the same bug found in production can cost thousands and damage trust.

## Slide 4
THE ROADMAP
The 7 phases at a glance
1
Planning
Set goals, scope & budget
→
2
Requirements
Capture what users need
→
3
Design
Blueprint the solution
→
4
Development
Write the actual code
→
5
Testing
Find & fix the bugs
→
6
Deployment
Release to real users
→
7
Maintenance
Support & improve
It's a cycle, not a straight line. After maintenance, new ideas feed back into planning — and the loop begins again.
Notes: Walk through the 7 phases quickly — one sentence each. Stress the word 'cycle': software is never truly finished. The next 7 slides zoom into each phase one by one.

## Slide 5
PHASE 1 OF 7
Planning
Decide WHAT to build and whether it's worth building.
WHAT HAPPENS HERE
Define the problem the software will solve
Set the goals, scope, budget and timeline
Check feasibility — do we have the people, money and technology?
Identify risks early (what could go wrong?)
WHO'S INVOLVED
Project managers, business leaders, senior engineers, clients
KEY DELIVERABLE
Project plan, cost estimate, feasibility report
Real-life example: A bank decides to build a mobile app so customers can check balances without visiting a branch.
Notes: Phase 1: Planning. Decide WHAT to build and whether it's worth building. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 6
PHASE 2 OF 7
Requirements Analysis
Understand exactly what users and the business need.
WHAT HAPPENS HERE
Interview users, clients and stakeholders
Write down functional needs (what it must do)
Write down non-functional needs (speed, security, capacity)
Get formal sign-off so everyone agrees before building
WHO'S INVOLVED
Business analysts, product owners, clients, end users
KEY DELIVERABLE
SRS — Software Requirement Specification document
Real-life example: "Users must log in with a PIN or fingerprint, and pages must load in under 2 seconds."
Notes: Phase 2: Requirements Analysis. Understand exactly what users and the business need. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 7
PHASE 3 OF 7
Design
Create the blueprint before writing a single line of code.
WHAT HAPPENS HERE
Design the architecture — how the parts fit together
Sketch the screens users will see (UI/UX design)
Plan the database — what data is stored and how
Choose the technology stack (languages, tools, servers)
WHO'S INVOLVED
Software architects, UI/UX designers, senior developers
KEY DELIVERABLE
Design documents, wireframes, architecture diagrams
Real-life example: The team sketches the login screen and decides the app will talk to a secure cloud server.
Notes: Phase 3: Design. Create the blueprint before writing a single line of code. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 8
PHASE 4 OF 7
Development
The blueprint becomes real, working code.
WHAT HAPPENS HERE
Developers write code following the design documents
Work is split into small tasks across the team
Code is stored and shared using version control (e.g. Git)
Peers review each other's code to keep quality high
WHO'S INVOLVED
Front-end, back-end and full-stack developers
KEY DELIVERABLE
Working source code and developer documentation
Real-life example: One developer builds the login screen while another writes the code that checks the PIN.
Notes: Phase 4: Development. The blueprint becomes real, working code. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 9
PHASE 5 OF 7
Testing
Hunt down bugs before your users ever meet them.
WHAT HAPPENS HERE
Verify the software matches the requirements
Run unit, integration, system and acceptance tests
Report bugs, fix them, then re-test until stable
Check performance and security under pressure
WHO'S INVOLVED
QA engineers, testers, developers, sometimes real users
KEY DELIVERABLE
Test reports, bug logs, a quality-approved build
Real-life example: A tester finds the app crashes when the PIN field is left empty — it's fixed before launch.
Notes: Phase 5: Testing. Hunt down bugs before your users ever meet them. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 10
PHASE 6 OF 7
Deployment
Ship it! The software goes live to real users.
WHAT HAPPENS HERE
Release the software to the production environment
Often rolled out gradually (beta → small group → everyone)
Monitor closely for issues in the first hours and days
Train users and hand over release notes
WHO'S INVOLVED
DevOps engineers, release managers, support teams
KEY DELIVERABLE
The live product, release notes, user guides
Real-life example: The banking app appears on the App Store — first to 5% of customers, then to all.
Notes: Phase 6: Deployment. Ship it! The software goes live to real users. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 11
PHASE 7 OF 7
Maintenance
Keep it healthy, secure and improving — for years.
WHAT HAPPENS HERE
Fix bugs that users discover in the real world
Release updates, patches and security fixes
Improve performance and add new features
Gather feedback that feeds the next planning phase
WHO'S INVOLVED
Support engineers, developers, product managers
KEY DELIVERABLE
Updates, patches, new versions of the product
Real-life example: Users request a dark mode — it's planned, built and shipped in version 2.0.
Notes: Phase 7: Maintenance. Keep it healthy, secure and improving — for years. Walk through the activities on the left, then highlight who is involved and the key deliverable. Use the example at the bottom to make it concrete for beginners.

## Slide 12
DIFFERENT STYLES
SDLC models: one process, many flavours
The phases stay the same — models differ in HOW you move through them.
Waterfall
Finish each phase completely before the next begins.
Best for: Fixed, well-understood projects
Agile
Build in short cycles (sprints), improving with feedback.
Best for: Fast-changing requirements
Iterative
Build a basic version first, then refine it in rounds.
Best for: Large systems built gradually
Spiral
Repeated loops with heavy risk analysis at every turn.
Best for: Big, high-risk projects
V-Model
Every build step is paired with a matching test step.
Best for: Safety-critical software
Notes: Explain that a 'model' is a strategy for moving through the same 7 phases. Waterfall = one straight pass. Agile = many small loops. Mention that Agile (especially Scrum) dominates the modern IT industry, but others still matter in banking, healthcare and aerospace.

## Slide 13
THE CLASSIC DEBATE
Waterfall vs. Agile: the big two
 | Waterfall | Agile
How it flows | One phase at a time, start to finish | Short repeating cycles called sprints (1–4 weeks)
Handling change | Hard — changes late in the project are costly | Easy — feedback reshapes the plan every sprint
When users see it | Only at the very end | A working version after every sprint
Documentation | Heavy and detailed up front | Lighter — working software comes first
Best suited for | Stable, clearly defined projects | Startups & products that evolve quickly
In practice, many companies blend both — a 'hybrid' approach.
Notes: This comparison comes up in almost every IT interview. Analogy: Waterfall is like printing a finished book; Agile is like publishing a blog you improve weekly. Neither is 'better' — it depends on the project.

## Slide 14
THE TEAM
Who's who in the SDLC
Project Manager
Owns the plan, budget and timeline; keeps everyone moving.
LEADS PLANNING
Business Analyst
Talks to users and turns their needs into clear requirements.
LEADS REQUIREMENTS
Architect & Designer
Shapes the system structure and designs the user experience.
LEADS DESIGN
Developer
Writes, reviews and fixes the code that powers the product.
LEADS DEVELOPMENT
QA Engineer
Designs tests, hunts bugs and guards product quality.
LEADS TESTING
DevOps & Support
Releases the software, keeps servers healthy, helps users.
LEADS DEPLOY & MAINTAIN
Notes: Beginners often think software = developers only. Show that each phase has a lead role, and one person may wear several hats in small companies. Ask students which role sounds most like them — it's a great career-orientation moment.

## Slide 15
PUTTING IT TOGETHER
Case study: a food delivery app
1. Planning
A startup spots a gap: no late-night food delivery in town. Budget: 6 months, small team.
2. Requirements
Interviews reveal must-haves: browse menus, track orders live, pay online securely.
3. Design
Designers sketch the app screens; architects plan the app, server and database structure.
4. Development
Developers code the app in 2-week sprints — menus first, then ordering, then payments.
5. Testing
QA finds that orders fail on slow networks; developers fix it and testers re-verify.
6. Deployment
Launch to one neighbourhood first, monitor for a week, then roll out city-wide.
7. Maintenance
Users ask for order scheduling; version 1.1 ships with it, plus security patches.
Notes: Tie every abstract phase to one concrete story. Read it as a narrative: idea → interviews → blueprints → sprints → bug found and fixed → careful launch → version 1.1. Invite students to suggest what version 1.2 might contain.

## Slide 16
FIELD WISDOM
Best practices & common beginner mistakes
DO
Involve users early and often — feedback is gold
Write requirements down; memory is not a document
Test continuously, not just at the end
Keep communication open across all roles
DON'T
Jumping straight into coding with no plan
Treating requirements as 'obvious' and skipping sign-off
Leaving all testing to the final week
Ignoring maintenance — launch is the start, not the end
Notes: Each 'don't' is a real story waiting to happen — share one from experience if you can. The biggest beginner trap: opening the code editor before understanding the problem.

## Slide 17
WRAPPING UP
Key takeaways
1
SDLC = a repeatable recipe
Plan → Require → Design → Develop → Test → Deploy → Maintain.
2
Early mistakes are cheap ones
The later a problem is found, the more it costs to fix.
3
Models are strategies
Waterfall goes straight through; Agile loops in short sprints.
4
It takes a whole team
Analysts, designers, developers, testers and DevOps all own a phase.
Every app on your phone travelled this exact journey. Now you know the map. 🚀
Notes: Close with the four takeaways. Suggested homework: pick any app you use daily and write one sentence per SDLC phase describing how it was probably built. Open the floor for questions.